## Slide 1: Performance Information Procurement System Module 14

## Slide 2
  New procurement process designed to identify an expert to provide a product or service needed.
  Working as a research partner with Arizona State University, OMES has achieved success by shifting focus from how we buy to what we buy.
Overview

## Slide 3
Students will:
Define dominant information in the Performance Information Procurement System process.
Identify how the PIPS process is different from an RFP.
Recall what is relied on to minimize decision making.
Identify the primary action that causes risk in the PIPS process.
Recognize how the PIPS process can be easily prepared and evaluated.
Learner Outcomes

## Slide 4
According to NextGov.com, in the performance-based approach, an agency says what problem needs to be solved and allows contractors to make bids detailing their proposed solutions.
What is Performance-Based Contracting?
Notes: So what is Performance Based contracting? Nextgov defines Performance Based contracting as a process in which the client defines a need to be addressed and allows suppliers the opportunity to present a solution to the need. Performance Based contracting is also referred to as Best Value contracting. Basically, this allows the suppliers to utilize their expertise to solve the client’s need. PIPS has enhanced the Best Value process by utilizing common sense, natural laws and dominant information while releasing all attempts to manage, direct and control the vendor. The foundation of the process is based on Dr. Dean Kashiwagi’s companion text titled, “The Information Management Theory”.

## Slide 5: Performance-Based Studies Research Group
www.pbsrg.com
Dr. Dean Kashiwagi, PhD PE
Performance Information Procurement System
Notes: How To Minimize Your Risk As A Consultant

## Slide 6
High
I. Price-Based
II. Value-Based
IV. Unstable Market
III. Negotiated-Bid
Specifications, standards and qualification-based
Management and Inspection
Best Value (performance and price measurements)
Quality control
Perceived Competition
Performance
Low
High
Owner selects vendor
Negotiates with vendor
Vendor performs
Contractor minimizes risk
Client minimizes risk
Industry Structure
Notes: Here under the heading of Industry Structure we see a grid that is broken up into four quadrants. On the lower right be have I. Priced Based, on the upper right we have II. Value Based, on the upper left we have III. Negotiated Bid, and on the lower left IV. Unstable Market. We have the label of “Performance on the left side showing as you move upwards towards quadrants II and III performance is higher. Along the bottom we have perceived competition so as we move from left to right the perceived competition is higher. The State of Oklahoma requires competition so I will only discuss the differences between quadrants I (1) and II (2). Quadrant number one depicts a traditional, price based award where standards, specifications and cost are the primary considerations. The primary distinction between quadrant 1 and 2 is who is responsible for minimizing risk. In quadrant one, the client tries to minimize risk contractually utilizing management, direction and control. Suppliers are held to predetermined standards and specifications even though they may not provide the optimum results. The Best Value, or value based quadrant number 2 shifts responsibility for risk mitigation to the supplier who is expected to satisfy the client’s objective. The supplier is free to perform by fully utilizing their expertise to deliver optimum results.

## Slide 7
Price-based (transaction-based)
  Wrong person talking.
  Decision making on both sides.
  Can’t perfectly predict the future.
  Experts told to not think.
  Buyer tells the vendor what to do and how to do it.
Best Value (efficient, minimized transactions)
  Buyer says what he wants.
  Vendors tell buyer what he can get.
Performance Characteristics
Notes: Performance Characteristics. Price based (transaction based). Wrong person talking. Decision making on both sides. Experts told to not think. Buyer tells the vendor what to do and how to do it. Best Value (efficient, minimized transactions). Buyer says what he wants. Vendors tell buyer what he can get. Continuing the comparison we see the price based system has the wrong person, the client, telling the expert what to do and how to do it. In the priced based environment suppliers will not utilize their best people because their expertise is not utilized in this environment. The client makes decisions and provides direction and as a result, brings about the risk that they were hoping to avoid. Conversely, in the Best Value environment, the client or buyer states the objective and the supplier tells the client what they are able to deliver, given the client’s cost constraints. The supplier is free to utilize their best people, leverage their internal expertise, and deliver optimum results. Transactions associated with communications, decisions, relationships are minimized to achieve efficiencies unattainable in a price based environment.

## Slide 8
High
Low
Performance
The State
“The lowest possible quality that I want.”
Contractors
“The highest possible value that you will get.”
Minimum
High
Low
Performance
Maximum
Problem with Price-Based Systems
Notes: In this slide we can see the two images that show the same thing from two different perspectives. Along the left side of each box is the word performance with high at the top and low at the bottom. On the left we have The State’s point of view with a tall rectangular box that has a dotted line horizontally across it with the arrow point up above that dotted line, which has been marked as the minimum, towards the marking of High Performance at the top of the box. On the right we have the contractor’s point of view with the same rectangular box and horizontal doted line but this time the dotted line is marked as maximum and the arrow stems downward from the line towards low performance.
Price base awards will typically specify a minimum level of quality or service. The State believe this minimum requirement is at least the quality we will receive and fully expects quality will be greater than the minimum requirement. The supplier community sees the minimum as the maximum that they can offer. If vendors offer more than the minimum, they stand a real chance of pricing themselves out of the competition. Suppliers are compelled to utilize less seasoned personnel because they cannot afford to utilize their best people in a price based environment. In the Best Value-PIPS environment, the State seeks expertise and is willing to pay for this expertise knowing that a job done correctly the first time ultimately minimizes costs.

## Slide 9
Performance
High
Low
Risk
High
Low
Contractor 1
Contractor 2
Contractor 3
Contractor 4
Contractor 1
Contractor 2
Contractor 3
Contractor 4
Performance
High
Low
Risk
High
Low
Best Value vs. Low Bid
Notes: Here we have two illustrations under the heading of “Best Value vs. Lowest Bid.” In the two illustrations we again have two identical charts. Each has a tall rectangular box and along the left side we see performance and shows that as you go up performance is high and as you go down it is low. On the right we see Risk and it is inversely marked so that as you go up the box risk is low and as you go down it is high. Each has a horizontal doted line about 1/3 from the bottom, which represents that minimum standards. On the left We have contractor 1, contractor 2, contractor 3, and contractor 4 all equally distributed in the box. On the right the same contractors are all located right around the dotted line with contractors 1 and two right above and contractors 3 and 4 right below the line.
The resulting level of performance that any contractor can offer in a priced based environment is reduced as depicted on the right hand side. When price is the primary award consideration, the quality of the product or service offered is compromised to keep costs low. Contractor 1 in this example is forced to utilize less experienced people to keep overall costs competitive. Within the Best Value environment, expertise is sought and allowed to be utilized and as a result both risk and costs are minimized.

## Slide 10
Identifies suppliers who can see the entire project through to completion.
Focus is on what is needed rather than how it will be accomplished.
Process efficiencies provide win/win environment.
Allows identification of all associated risks and provides for a comprehensive mitigation plan to address each risk.
Suppliers with superior expertise can differentiate themselves.
Shifts contract management supplier to enable profit maximization.
Relies on dominant information to minimize decision making.
How Does PIPS Differ from a RFP?
Notes: PIPS Approach. Identifies suppliers who can see the entire project through completion. Focus on what is needed rather than how it will be accomplished. Process efficiencies provide win/win environment. Allows identification of all associated risks and provides for a comprehensive mitigation plan to address each risk. Suppliers with superior expertise can differentiate themselves. Shifts contract management supplier to enable profit maximization
Relies on dominant information to minimize decision making. Our objective within the Best Value - PIPS system is clearly to identify a supplier with the expertise to convey a vision, create a plan, manage themselves and any outside risks by having a mitigation strategy should risks materialize. Project management is minimized for both supplier and State because results and progress are conveyed through agreed upon metrics that are established during the Clarification Phase.
Allowing the expert to lead also minimizes the amount of decisions that are made. What we know about decisions is that they cause risk. Decisions are only made when it is unclear what will happen when making a particular choice. Experts make fewer decisions inherently because they have better vision as to the consequences of each choice.

## Slide 11
It is simple.
It is accurate.
It is measurable.
It stands out.
It minimizes decision making.
It predicts the future outcome.
It is clearly understandable among all parties.
What is Dominant Information?
Notes: What is dominant information? It is simple. It is accurate. It is measurable. It stands out. It minimizes decision making. It predicts the future outcome. It is clearly understandable among all parties. It shows the supplier’s understanding what are required. Dominant information can be described very simply with a outstretched arm holding a water bottle. Is there anyone that does not know what will happen when the bottle is released? Of course everyone knows how gravity works. No one needs to make a decision as to what will happen, it is clear to everyone what will happen in the future should the water bottle be released. This is dominant, it is simple, it stands out, it allow us to predicts the future and is clearly understandable to all parties.
ation simplifies everyone’s decision making.

## Slide 12
Non-Dominant
Roof material is high performing:
  Tensile strength is 800 PSI.
  Elongation is 300%.
  Tear strength is 400 lbs.
  Xenon testing: 10,000 hrs.
Dominant
Roof material has been installed and is performing:
  65 customer responses.
  Average roof age: 25 years.
  Percent not leaking: 99%.
  Customer satisfaction: 9.8.
Dominant vs. Non-Dominant
Note: Specifications should not be confused with imperative (dominant) information. Meeting specifications does not necessarily give you the result.
Notes: Dominant vs. Non-Dominant. Here are a couple of examples of “metrics” that vendors could provide. On the right, non-dominant side, is what we typically see in a solicitation response. The claim is Roof material is high performing and under that the vendor says: Tensile strength is 800 PSI, Elongation is 300 percent, Tear strength is 400 lbs, and Xenon testing: 10,000 hrs. On the left side under Dominant the claim is similar of Roof material has been installed and is performing but this time they make claims of 65 customer responses, Average roof age: 25 years, Percent not leaking: 99%, and Customer satisfaction: 9.8. To a roofing specialist, the information on the right hand side may seem to be dominant. An elongation of 300% and 800 PSI is likely meaningful to a roofing expert. If I was to review the specifications on the right, I would be hard pressed to understand if the roofing material specified is truly high performing because the information requires interpretation. This is not dominate. On the left side is the kind of simple, dominant information we are looking to find. It is easy to understand that the roofing material must be pretty high performing if 99% of customers with 25 year old roofs report that they are still watertight. Within the PIPS environment the information will need to be verified by the past customers, which happens later in the process.

## Slide 13
Initial responses can be quickly prepared and easily evaluated because a maximum of six pages are submitted to the evaluation team:
Project Capability (two pages)
  Claims and verifiable performance metrics
Risk Assessment (two pages)
  Risks and Mitigation plan
Value Added (two pages)
    Claims and verifiable performance metrics
Benefit of PIPS Process

## Slide 14
Claim
Best project manager in company, does only clean room projects, best in the Midwest area.
Verifiable performance metrics
Performance history for last 10 years.
20 clean room projects completed.
Average scope $50M.
Customer satisfaction 9.5.
Cost deviation .1%.
Time deviation 1%.
Project Capability Submittal
Notes: Project Capability Submittal. Claim: Best project manager in company, does only clean room projects, best in the Midwest area.
Verifiable performance metrics:
Performance history for last 10 years
20 clean room projects completed
Average scope $50M
Customer satisfaction 9.5
Cost deviation .1 percent
Time deviation 1 percent
To help drive all of this home and provide examples, I will review a sample project along with some sample responses to better illustrate what we are looking to receive. The sample project that I will use is a construction project. It is for the construction of a laboratory requiring a clean room environment. It is a fast track project, because that is typically what we work with, and it is on a university campus.
The LE example referenced here claims to have the best project manager in the company. This claim can be verified because the company has tracked his performance for the last 10 years. Over this time he has completed 20 projects of similar size, has a customer satisfaction rating of 9.5 with a cost and time and cost deviation of 1% or less. This claim is an example of one that would score a 10. It is a high value claim with verifiable metrics.

## Slide 15
RA Plan 1 - Marketing
  The owner can be assured all risks associated with material escalations will be eliminated because we offer the benefit of an experienced project team that includes the most detailed, prequalified and extensive list of subcontractors and suppliers from around the world.
RA Plan 2- Dominant Information
  The cost of concrete has been rising drastically. Since this project requires a substantial amount of concrete, cost is a risk. To minimize this risk, we have signed a contract with a local concrete manufacturer to prevent any increase in cost during the duration of this project.
Sample Risk Assessment
Notes:   Here we have an example of two Risk Assessment submittals on the screen. At the top we have Sample Rick Assessment and below that we identify the risk as Concrete Escalation. The first, titled RA Plan 1 States: The owner can be assured all risks associated with material escalations will be eliminated because we offer the benefit of an experienced project team that includes the most detailed, prequalified and extensive list of subcontractors and suppliers from around the world. The word MARKETING is watermarked across that statement.
  Below that we have RA Plan 2, which states: The cost of concrete has been rising drastically. Since this project requires a substantial amount of concrete, cost is a risk. To minimize this risk, we have signed a contract with a local concrete manufacturer to prevent any increase in cost during the duration of this project.
  The first submission states the owner can be assured all risks associated with material escalations will be eliminated because we offer
  the benefit of an experienced project team that includes the most detailed, prequalified and extensive list of subcontractors and suppliers, from around the world……and we are supposed to take their word for this and deem the risk mitigated?
  The second submission states: The cost of concrete has been rising drastically. Since this project requires a substantial amount concrete, cost is a risk. To minimize this risk, we have and signed a contract with a local concrete manufacturer to prevent any increase in cost during the duration of this project.
  The risk has been eliminated! No need to trust in the relationships of a supplier….we have a contract in place.
Turns out the first submission is nothing but marketing material and it is questionable as to whether the risk has actually been eliminated.

## Slide 16
What is the primary action that causes risk in the PIPS process?
DECISIONS
Another Word on Risk…

## Slide 17
Claim
Vendor will track all building major components for the first year including energy consumption, and give client recommendations to extend life of the building.
Verifiable performance metrics
Last five buildings, vendor has done this.
Performance metrics:
  Customer satisfaction 9.5.
  $40M scope.
  Deviation rate 1%.
  Rating on value of documentation 10%.
  References and documentation available upon request.
Value-Added Submittal
Notes: Value-added submittal.
Claim: Vendor will track all building major components for the first year including energy consumption, and give client recommendations to extend life of the building.
Verifiable performance metrics:
Last five buildings, vendor has done this
Performance metrics:
  9.5 customer satisfaction
  $40M scope
  Deviation rate 1 percent
  Rating on value of documentation 10 percent
  References and documentation available upon request
The Value Added submittal is another area that allows the state more flexibility than our traditional request for proposal process. A traditional RFP will contain a scope of work to be performed. The traditional approach assumes that the client knows exactly what is required for success and only what is within scope can be purchased. Anything outside of the “scope” will not be considered and if it were the client would be guilty of “scope creep”. The Best Value – PIPS process acknowledges that the client knows what they are trying to achieve but may not know how to get the optimum results. The PIPS process utilized the Value Added component to invite suppliers to share their good ideas that may be technically outside of the scope. Value Added services can be no cost services that are offered or could have an additional cost above and beyond what was submitted within the cost proposal. If the Value Added product or service has a cost to the client, it should not be included in the cost associated with the scope but identified within the Value Added, 2 page submission.
The Value Added submission allows suppliers to share ideas that while technically outside of the scope, would benefit the client by offering a return on the additional investment. In the example here, the scope was to build a building. The Value Added proposition is for the contractor to monitor the building for the first year and to make recommendations to extend the life of the building.
The client is able to identify Value Added proposals that would be of interest, should funds become available, prior to award. In this case, we could add on services to monitor the building performance without having to go out for another competitive bid.

## Slide 18: Performance Information Procurement System
2
Vendor is an Expert
Vendor is an Expert
Vendor is not an Expert
Filter 1
P.C.
R.A.
V.A.
Cost
Filter 2
Interview
CLARIFICATION
Vendor clarifies proposal
Client concerns addressed
Detailed schedule
Risk activities
Risk Mitigation Plan
Performance Metrics
- Weekly Risk Report Developed
AWARD
Risk Management Plan
Quality Control
Usage Reports
Weekly Risk Report
Quality Assurance
Filter 4
Dominance
Check
Filter 3
Prioritize
BV
Notes: In this illustration we have three major sections that flow from left to right. Starting at the left we have an arrow pointing right that has the number 1 and says selection. Above the arrow is the phrase vendor is an expert. Underneath the arrow is a list of the 4 filters: Filter 1 PC, Filter 2 Interview, Filter 3 Prioritize, and Filter 4 Dominance Check. In the next section to the right is another arrow that has the number 2 and is labeled clarification. Below that is the phrase Vendor is not an expert. Below that are the requirements of the clarification phase listed as Vendor clarifies proposal, Client concerns addressed, Detailed schedule, Risk activities, Risk mitigation plan, Performance metrics, Weekly risk report developed. In the third and final section to the right is another arrow marked with the number 3 and labeled Management by Risk Minimization. Below that is the word award which signifies this is the award phase and work has begun. Below this are the key elements of the section listed as Weekly Risk Report, Risk Management Plan, Quality Control, Usage reports, and Quality Assurance.
This slide is an overview of the PIPS process. The focus of this training has been to communicate the requirements of the selection process. Your goal is to be identified as the vendor that possesses the most expertise and advance to the Clarification phase. The only tools you have to establish your organization’s expertise are highlighted within filters 1 and 2 above.
Notice above the selection phase is the statement “vendor is an expert”. The evaluation team will make the assumption that everything claimed within these first three filters is true and verifiable. If claims cannot be verified, the vendor can be eliminated and the next Best Value vendor can advance to Clarification.
This is where the heavy lifting begins for the vendor. Additional education will be provided should you be the one to advance, but suffice to say that this is were we will require a detailed plan that will meet the client’s objective, performance metrics will be identified and all risks will be identified along with a mitigation plan to address all risks. This is also where the client validates that expertise of the vendor by utilizing the verifiable performance metrics that were initially submitted.
Not until all documentation is created and agreed upon by client and all of the client’s concerns have been addressed will we proceed with an award.

## Slide 19
Let the expert take lead.
Use dominant information to show the way.
Keep it simple and logical (dominant).
Performers minimize risk they don’t control.
Minimization of Management through performance measurements.
Performance Information Procurement System

## Slide 20
Two components:
  Claims.
  Verifiable performance measurements to substantiate each claim.
High performance claim with VPM.
High/Low performance claim with no VPM.
  Or a decision has to be made.
Low performance claim with VPM.
Rating System
10
5
1
Notes: Rating system. Two components: Claims and Verifiable performance measurements (VPM) to substantiate each claim. High performance claim with VPM is a 10. High/Low performance claim with no VPM or If a decision has to be made is a five. And Low performance claim with VPM is a 1.
In addition to the blind evaluation, the scoring utilized in the Best Value – PIPS process is also more objective. Traditional evaluation members are asked to score each criteria utilizing a 1 through 10 scale. One evaluator may score a particular criteria as a 6 while a team member may score the same criteria as a 7. When asked to defend why one evaluator scored a 6 and another scored a 7, they are hard pressed to justify either score. Within the Best Value – PIPS model, evaluators are given only three options. Evaluators are looking for high performance claims coupled with verifiable measurements to support each claim. To receive a score of 10, suppliers must convey exceptional past performance along with supporting metrics that are verifiable. Most submissions will receive a score of 5. Scores of 5 are given if the claims are weak, if they lack supporting metrics or if the evaluator just does not know if the submission merits a 10. Evaluators are cautioned not to make decisions. They are instructed that if they find themselves trying to decide, the component should be scored a 5. A score of 1 is difficult to achieve. To score a 1, suppliers would have to convey low performance claims along with metrics to prove those claims. Poor performing suppliers seldom have metrics.

## Slide 21
Performance Metrics.
Usage Reports.
Risk Management Plan.
Weekly Risk Reports
How is Supplier Performance Managed?
Notes: The quality control Plan is a document that will be submitted at the end of the Pre award phase. The QC Plan should contain several items:
  As we have just discussed, the QC Plan should contain a list of all the risks that the vendor does not control, with a plan to minimize the risks
  The QC Plan should contain a detailed project schedule of the actual project being procured. The schedule must identify all critical milestones and any other critical activities. If there are any critical dates where a decision is required from the client, it must also be included in the schedule.
  The QC Plan should also list all risks that were identified by all the other vendors in the risk assessment plans, any risks identified by the client, and must have a plan to minimize each risk.
  And finally, the QC Plan should contain a list of actions or tasks that the vendor requires from the client.

## Slide 22: Quality Control Plan
  The Quality Control Plan is a document that will be submitted at the end of the pre-award phase.
  The QC Plan should contain several items:
  As we have just discussed, the QC Plan should contain a list of all the risks that the vendor does not control, with a plan to minimize the risks.
  The QC Plan should contain a detailed project schedule of the actual project being procured. The schedule must identify all critical milestones and any other critical activities. If there are any critical dates where a decision is required from the client, it must also be included in the schedule.

## Slide 23: Quality Control Plan
  The QC Plan should contain several items (cont.):
  The QC Plan should also list all risks that were identified by all the other vendors in the risk assessment plans, any risks identified by the client, and must have a plan to minimize each risk.
  And finally, the QC Plan should contain a list of actions or tasks that the vendor requires from the client.

## Slide 24: Contact Information
State Purchasing
405-694-0941
Or
405-522-4480 (Lisa Bradley)

## Slide 25: CONTINUE TO MODULE 15